Milestones

* Submit UI Proposal – March 27th
* Submit UI Design Document – April 7th
* Have Presentation complete - March 30th
* Present – March 31st
* Have second Presentation complete – April 5th
* Present Second Time – April 7th
* Have UI Document Done – April 13th
* Have all individual pieces done – April 18th
* Group Project Status Report – April 20th
* Have Group Project Integrated – April 21st
* Debugging Done – April 23rd
* Have Entire Project complete – April 24th