Tasks

GUI Graphic Design – 3 Hours- Fletcher – MED – 0000 - Finished

Design Elements – 3 Hours – Blake – HIGH – 0001 - Finished

Paragraph Per Design Element – 2 Hours – Dustin – HIGH – 0010 - Finished

Scenarios – 1 Hours – Dustin – MED – 0011 – Finished

UI Design Document – 2 days - Everyone – HIGH – 0100

Build File Brower – 2 days - Dustin – HIGH – 0101

Build Form Filler- 1 day – Blake – MED – 0110

Build main menu – 2 days – Fletch – HIGH – 0111

Build Text Extractor – 2 days – Dustin – HIGH – 1000

Build Help Menu – 2 days – Everyone – MED - 1001

Integrate Everything – 3 days – Everyone – HIGH – 1010

Make Help Resizable – 1 day – Anyone – LOW – 1011

Debugging – 2 days – Everyone – HIGH – 1100